**Milestone 0:**

What we have today:

Web: create accounts. Log in. display distance between 2 points

Mobile: create accounts. Log in. display distance between 2 points

Need:

Where do we want to launch the application first

ask for ride share and delivery to ministry of transportation **(Thursday June 6th, 2024)**

Montreal/south shore area ( Qc):

Halifax/Truro area(NS)

Questions ( ride then delivery ): initial fees to have the app in the market, how many drivers for how much ?in general where we can get info about regulations

**Milestone 1**: **Augst 15th , 2024**

the dispatch system ( request ride, accept, decline,)

*Expectations:*

Full migration to react native.

design + implementation (including rates) + testing(unit test, actual product testing)

*Client portal*

deadlines

Design : Thursday **June 4th2024** and technical requirements.

Implementation: request a ride : **June 27th, 2024**

testing(unit test, actual product testing): **Augst 15th , 2024**

**Milestone 2: SEPT 15TH 2024**

driver earning calculations(driver portal)

how many rides, how much they earned, tips ( not for us)

deadlines

**Milestone 3**: **Oct 25th 2024**

business side: upload documents, apply for driver, insurance

MOP ( ride, delivery ): what do we want to be working exactly ? **NOV 1ST 2024**

At least one: ride or delivery

**GO LIVE:**

rewards, network marketing.